# Cornerstone FIDIC 2017 Claims

# Seminar Programme

|  | Day 1 | Day 2 |
| --- | --- | --- |
| Time | Activity | Description | Activity | Description |
| 09.00-09.45 | Lecture 1 | Introduction to the FIDIC Contracts and their risk allocation The Risk Rainbow Nature of risks and claims FIDIC approach Role of Engineer | Lecture 7 | Claims for Additional Payment II Variations Prolongation cost Disruption Global claims |
| 09.45-10.30 | Lecture 2 | Notices and Claims Procedure Advance warning and notice of claim Determinations Notice of dissatisfaction Time-bars | Lecture 8 | Quantifying and Analysing claims for payment Cost and Value Site and Head Office overheads Interest and finance charges |
| 10.30-10.45 | Coffee |
| 10.45-11.30 | Lecture 3 | Claims for delay Extensions of time Delays by Authorities Exceptional Risks | Lecture 9 | Employers’ financial claims Delay damages Cap on liability Fit for purpose? Defects in works and design Retention and bonds |
| 11.30-13.00 | Workshop 1 | Notices and EOT claim | Workshop 3 | Delay, disruption and defects |
| 13.00-14.00 | Lunch |
| 14.00-14.45 | Lecture 4 | Critical Path Analysis Options for analysing delay Forensic delay analysis in action | Lecture 10 | Taking-over and DNP Is it complete? Is it in use? Deemed Taking-over Defects and snags DNP for Works & Plant |
| 14.45-15.30 | Lecture 5 | Delay Problem Areas Time at Large Acceleration instead of EOT Concurrency | Lecture 11 | Termination and Suspension Contractor or Employer default grounds Maxing the delay damages Termination for convenience |
| 15.30-15.45 | Tea |
| 15.45-16.00 | Lecture 6 | Payment and claims for additional payment I Late payment Late possession Ground conditions Exceptional Risks | Lecture 12 | Dispute Resolution: DAAB and arbitration Standing DBs in reality Dispute prevention DAAB decisions ICC arbitration |
| 16.00-17.30 | Workshop 2 | CPA and ground conditions | Workshop 4 | DAAB hearing on termination |