# Cornerstone FIDIC 2017 Claims

# Seminar Programme

|  | Day 1 |  | Day 2 |  |
| --- | --- | --- | --- | --- |
| Time | Activity | Description | Activity | Description |
| 09.00-09.45 | Lecture 1 | Introduction to the FIDIC Contracts and their risk allocation - The Risk Rainbow - Nature of risks and claims - FIDIC approach Role of Engineer | Lecture 7 | Claims for Additional Payment II - Variations - Prolongation cost - Disruption - Global claims |
| 09.45-10.30 | Lecture 2 | Notices and Claims Procedure - Advance warning and notice of claim - Determinations - Notice of dissatisfaction Time-bars | Lecture 8 | Quantifying and Analysing claims for payment - Cost and Value - Site and Head Office overheads Interest and finance charges |
| 10.30-10.45 | Coffee |  |  |  |
| 10.45-11.30 | Lecture 3 | Claims for delay - Extensions of time - Delays by Authorities - Exceptional Risks | Lecture 9 | Employers’ financial claims - Delay damages - Cap on liability - Fit for purpose? Defects in works and design - Retention and bonds |
| 11.30-13.00 | Workshop 1 | Notices and EOT claim | Workshop 3 | Delay, disruption and defects |
| 13.00-14.00 | Lunch |  |  |  |
| 14.00-14.45 | Lecture 4 | Critical Path Analysis - Options for analysing delay - Forensic delay analysis in action | Lecture 10 | Taking-over and DNP - Is it complete? - Is it in use? Deemed Taking-over - Defects and snags - DNP for Works & Plant |
| 14.45-15.30 | Lecture 5 | Delay Problem Areas - Time at Large - Acceleration instead of EOT - Concurrency | Lecture 11 | Termination and Suspension - Contractor or Employer default grounds - Maxing the delay damages - Termination for convenience |
| 15.30-15.45 | Tea |  |  |  |
| 15.45-16.00 | Lecture 6 | Payment and claims for additional payment I - Late payment - Late possession - Ground conditions - Exceptional Risks | Lecture 12 | Dispute Resolution: DAAB and arbitration - Standing DBs in reality - Dispute prevention - DAAB decisions - ICC arbitration |
| 16.00-17.30 | Workshop 2 | CPA and ground conditions | Workshop 4 | DAAB hearing on termination |